Aggregate conversion to 64-bit

Aggregate renames to "techrefresh" to block new builds or migrations

Identify decommissioned hosts - exports cleanup

Identify and cleanup of orphaned vfilers or volumes

Collection of source vfiler IP and VLAN information

Identify target VLANs and impact on IP count for each VLAN (IP cleanup)

Ensure VLANS on new filers are created and tagged network side

Identify vfilers with firewalls

(After decom and orphan checks) create target vservers and open JIRA to networks to open firewalls for preemptive testing

Identify volumes with snaplock

Identify volumes with snapmirrors

Identify vfiler and volume level protocols - ISCSI, CIFS, NFS, Multiprotocol

Identify volumes with RO-RW all exports

Identify volumes with netgroup exports

Spreadsheet Unix newline character (notepad++)

Snapshot overflow issues

-nosnap volumes

-7MTT server reboots cause missing credentials

-required monitoring

Standard for 7M-7M migrations -- NMC or CLI

Snap volumes missing SV relationships

SM9 CR generalization

SM9 CR issues - opening, closing, timeouts, in use by problem

Missing request type

2+ cancelled tasks = CR cancelled closure code

Fully approved but not moved into Implementation phase

CR "in use by problem" locks users out of CR

Timeouts typically turn into "in use by problem" issue

CR timeouts and lockouts make CRs longer to create and update

Affected CI limit around 90-100 assets

Large list of Affected CI's makes CR more prone to timeouts and lockouts

SR to MANSYS-SUPP-SMT to force CR closures or change uneditable fields both before and after CR closure

Cleanup issues - Zipper IPs not released due to SM9 vfiler CI auto-decommission malfunction

Audit issues - SM7 client disabled, forced to use SM7 ereports

WFA issues

-no CDOT workflows - work on WFA essentially cancelled due to Service Now focus

-manual role and user creation (fixed)

-disable validate-qtree-export manually

-CIFS vservers unable to reach domain controllers (workaround)

Network ticket process

ONTAP MISMATCH for 7M-7M

GOTMON

http://gotmon.int.thomsonreuters.com/index.php#

NETWORK CHANGE ENGAGEMENT PROCESS

https://theshare.thomsonreuters.com/sites/dconc/Process%20Documentation/DCO%20Networks%20Change%20-%20Engagement%20Guide%20v0.2.doc

Dec 18, 2015

ISCSI snapshot overflow for postponed vfiler

Jan 06, 2016

ISCSI snapshot overflow for postponed vfiler

Jan thru April 15, 2016

Tax Professional change freeze